## Slide 1
BIWEEKLY INTERN PROGRESS REPORT
Document Intelligence &
Retrieval Pipeline
Embedding model benchmarks → hybrid retrieval leaderboard → parsing re-evaluation with GLM-OCR
Weeks 5–6 • Document Understanding Track

## Slide 2
OVERVIEW
What this report covers
01
Week 5 Recap: Embedding Models
9 dense, sparse, multi-vector, and vision-language embedding models registered and benchmarked
02
Week 5: Hybrid Evaluation Harness
Built a 4-stage retrieval pipeline (BM25 + dense + SPLADE → RRF fusion → LLM judge) and ran it on a 54-pair QA bank
03
Week 6: Revisiting Parsing with GLM-OCR
Benchmarked a new single-model 0.9B VLM against our locked-in multi-stage parsing pipeline
04
Week 7 Plan
Formal CER/TEDS for GLM-OCR, hallucination mitigation, and the remaining embedding-model candidates
2

## Slide 3
WEEK 5 RECAP — EMBEDDING MODEL REGISTRY
Nine models, four representation types
All backends pinned to commit SHAs in models.yaml and benchmarked on the same 54-pair ground-truth QA bank.
✓
Registry locked — 9 models spanning dense, sparse, multi-vector, and vision-language embeddings, evaluated under one harness
DENSE
qwen3-embedding-8b (4-bit)
GO-TO BACKEND
Best overall — top Spec Hit Rate (1.00) and top Faithfulness (0.454) when hybridized with BM25.
SPARSE / LEXICAL
BM25 (custom tokenizer)
GO-TO BACKEND
Custom regex tokenizer preserves full alphanumeric part numbers (e.g. 352952) — the backbone of every hybrid win.
MULTI-VECTOR
bge-m3
GO-TO BACKEND
Only model producing dense + sparse + ColBERT vectors simultaneously — broadest single-model coverage.
3

## Slide 4
WEEK 5 — EVALUATION HARNESS
From documents to a leaderboard
run_leaderboard.py — four stages, fused with Reciprocal Rank Fusion (k=60)
D
Doc Prep & Chunking
PDFs parsed into linked_chunks.jsonl, preserving text–figure/table associations
→
H
Hybrid Indexing
BM25 lexical + dense (SentenceTransformers) + SPLADE neural-sparse indexers, built in parallel
→
F
RRF Fusion & Eval
Rank lists fused via RRF (k=60); scored with HitRate@K and MRR@K against the QA bank
→
J
LLM Judge & Leaderboard
qwen3-32b scores Ragas + DeepEval faithfulness, independent of the answer generator
Embedding cache: 7 min → 20 ms on repeat lookups
tiktoken truncation capped at 4,800 tokens/context
Completion DB avoids re-running Groq generations
4

## Slide 5
WEEK 5 — BENCHMARK RESULTS
Top model / strategy combinations
Scored across all 54 Q&A pairs — Spec Hit Rate, Overall Hit Rate, and downstream generator Faithfulness
Rank | Model | Strategy | Spec Hit@5 | Overall Hit@5 | Faithfulness
1 | qwen3-embedding-8b-4bit | bm25_hybrid | 1.00 | 0.518 | 0.454
2 | baseline | bm25_only | 1.00 | 0.722 | 0.272
3 | bge-m3 | bm25_hybrid | 1.00 | 0.444 | 0.181
4 | nv-embed-v2-fp16 | bm25_hybrid | 1.00 | 0.500 | 0.181
5 | bge-m3 | dense_only | 1.00 | 0.240 | 0.090
6 | nomic-embed-text | bm25_hybrid | 1.00 | 0.462 | 0.000
7 | bge-m3 | dense_sparse_colbert_hybrid | 0.50 | 0.166 | 0.090
8 | granite-vision-embedding | text_only | 0.50 | 0.363 | 0.000
qwen3-embedding-8b-4bit + bm25_hybrid ranks #1 on Faithfulness (0.454) — exact-match lexical context prevents the generator from hallucinating spec values.
5

## Slide 6
WEEK 5 — BENCHMARK RESULTS
Faithfulness by model / strategy
Downstream RAG-generator faithfulness (Ragas), for the six models with a perfect Spec Hit Rate@5
Chart: 
| qwen3-8b-4bit bm25_hybrid | baseline bm25_only | bge-m3 bm25_hybrid | nv-embed-v2 bm25_hybrid | bge-m3 dense_only | nomic-embed bm25_hybrid
Faithfulness | 0.454 | 0.272 | 0.181 | 0.181 | 0.09 | 0
READING THE CHART
All six arms hit a perfect 1.00 Spec Hit Rate@5
Faithfulness is where they separate — hybrid BM25 arms dominate
nomic-embed-text scores 0.000 despite perfect retrieval — a generation-side gap, not a retrieval one
Exact-match lexical context is the strongest predictor of faithful answers
6

## Slide 7
WEEK 5 — ENGINEERING INFERENCES
What the benchmark tells us
1.00 hit rate
Lexical BM25 wins on spec codes
Subword tokenizers fragment part/model numbers (e.g. 352952). A regex tokenizer preserving full alphanumeric strings hits 100% Hit Rate@5 on spec lookups.
RRF k=60
Hybrid fusion is essential
Neither pure dense nor pure sparse retrieval covers every query type. RRF-fused hybrid retrieval gives the best accuracy and resilience across mixed workloads.
0.454 best
Exact context → higher faithfulness
Downstream LLM faithfulness rises when exact-match lexical snippets sit in the context window, preventing the generator from hallucinating spec values.
3-way coverage
Dense, sparse & ColBERT are complementary
Dense models excel at abstract synthesis; sparse/multi-vector excel at token-level precision. bge-m3 combines all three for full coverage.
7

## Slide 8
WEEK 6 — REVISITING PARSING
GLM-OCR: a single-model contender
zai-org/GLM-OCR (Zhipu AI) — a compact vision-language model that reads pixels and writes structured Markdown directly, no separate stages.
0.9B
PARAMETERS
vs. an 885M-param layout model alone in the old pipeline
94.62
OMNIDOCBENCH V1.5
#1 on the public leaderboard at release
1 model
REPLACES 4–5
layout + OCR + table + caption + cleanup stages, unified
INITIAL PIPELINE — 4–5 CHAINED MODELS
DocLayoutYOLO → EasyOCR / Tesseract → Docling + TableFormer/TATR → Qwen2.5VL-3B captioning → LLM cleanup pass
GLM-OCR — ONE UNIFIED VLM
Vision encoder + causal LM with Multi-Token Prediction — outputs structured Markdown (tables, headers, layout) directly from page pixels.
8

## Slide 9
WEEK 6 — GLM-OCR BENCHMARK
Text OCR: page-level results
Real GPU inference, cuda:0, GTX 1650, 4-bit quantized — scored end-to-end on full, un-cropped 300 DPI pages
Page | GT Chars | Pred Chars | CER | WER | Latency
1 (Cover) | 416 | 478 | 0.8341 | 0.8667 | 105.6s
2 (Diagnostics Catalog) | 1,734 | 1,541 | 0.4683 | 0.5882 | 148.9s
4 (Ordering & Contact) | 1,563 | 1,442 | 0.4210 | 0.6468 | 134.3s
Filtered Average (1, 2, 4) | 3,713 | 3,461 | 0.4894 | 0.6441 | 129.6s / page
Excluded: Page 3 — GLM-OCR entered a repetition loop, generating 3,831 chars of table content vs. 1,076 GT chars (≈ 3.5× repeat). See Slide 11.
Not apples-to-apples yet: baseline EasyOCR CER (0.1078) was scored on 64 pre-cropped element bounding boxes. GLM-OCR CER (0.4894) is end-to-end on full uncropped pages — it also absorbs line-ordering, header/footer, and Markdown-formatting differences the cropped baseline never sees.
9

## Slide 10
WEEK 6 — GLM-OCR BENCHMARK
Table extraction: GLM-OCR takes the lead
Evaluated with GLM-OCR's official “Table Recognition:” task prompt, which activates its structured HTML decoder head
Model | TEDS | TEDS (Structure) | Cell F1
Docling (TableFormer) | 0.7295 | 0.7295 | 0.9828
TATR (Table Transformer) | 0.7444 | 0.8684 | 0.4213
EasyOCR + Structure | 0.9816 | 1.0000 | 0.8720
GLM-OCR (official prompt) | 0.9996 | 1.0000 | 1.0000
0.9993
e0043 — Page 3
Patient Monitor Feature Comparison (14×4)
1.0000
e0074 — Page 4
ServicePlus Plans (4×3)
GLM-OCR beats every baseline table specialist — 0.9996 TEDS vs. 0.9816 (EasyOCR+Structure), 0.7444 (TATR), 0.7295 (Docling).
10

## Slide 11
WEEK 6 — GLM-OCR BENCHMARK
Findings & recommendation
What the page-level CER and prompted-TEDS results change about our read on GLM-OCR
1
Prompting Unlocks Structure
Full-page parsing with no task prompt yields plain, unformatted text. The official “Table Recognition:” prompt activates a specialized decoder head that emits clean <table> HTML with 100% cell accuracy.
2
Repetition Loop on Dense Pages
Page 3’s dense table triggered a token-repetition loop — 3× the ground-truth length. Needs standard generation stop-criteria / max-new-tokens limits before it’s production-safe.
3
Eval Methodology Still Diverges
Baseline CER is scored on 64 cropped element boxes; GLM-OCR CER is scored end-to-end on full pages. The two numbers aren’t directly comparable until we run both under one protocol.
Recommendation: GLM-OCR’s single 0.9B model already beats every specialized table extractor (0.9996 TEDS) and stays #1 on OmniDocBench (94.62). Next, hold Unlimited OCR to the same protocol before picking a production parser.
11

## Slide 12
WEEK 7 PLAN
Bring Unlimited OCR into the comparison, then re-run the harness
Same protocol, one more model — then the winning parser feeds directly into the Week 5 retrieval pipeline
1
Benchmark Unlimited OCR
Run the same page-level CER/WER + official-prompt TEDS protocol on Unlimited OCR for a fair three-way comparison
2
Fix the repetition loop
Add generation stop-criteria / max-new-tokens limits to GLM-OCR before it touches dense, table-heavy pages
3
Swap the baseline in the harness
Re-run the Week 5 retrieval pipeline with GLM-OCR and Unlimited OCR replacing DocLayoutYOLO + EasyOCR + Docling
4
Compare end-to-end faithfulness
Measure whether better parsing accuracy actually lifts RAG faithfulness downstream, not just parsing-stage metrics
12

## Slide 13
THANK YOU
Questions & Discussion
Next check-in: Week 7 — Unlimited OCR benchmark, and a full harness re-run with GLM-OCR + Unlimited OCR replacing the baseline parser
13